Portfolio Rebuild Development Implementation Plan Stack: Next.js · TypeScript · Tailwind CSS · Framer Motion · Sanity.io Author: SaN ¦ 7 Phases · ~28 Development Days · Result: Production-grade senior engineering portfolio

# Executive Summary

This plan transforms your existing Next.js portfolio from a well-coded prototype into a production-grade senior engineering showcase — the kind that makes a Staff Engineer hiring manager pause, click around, and reach out. It is organized into 7 sequential phases, each with a clear scope, priority-tagged tasks, and a concrete deliverable. The final result is a live site you can update in minutes from a browser dashboard — no Git commits, no CI/CD pipeline.

| 7 Phases | ~28 Dev Days | 4 Critical Fixes | 1 CMS Portal | ∞ Edits on Fly |
| --- | --- | --- | --- | --- |

| Phase 1 Foundation & Critical Fixes | ⏱ Days 1–2 (2 days) | BLOCKER |
| --- | --- | --- |

Nothing else matters until this phase is done. These are the issues that would make a recruiter question your attention to detail before they see a single line of your actual work. Complete all four in one sitting.

| 🔤 | Rename the repository portfilio → portfolio. GitHub will auto-redirect old links. This URL lives on your resume and LinkedIn — fix it first. | Critical |
| --- | --- | --- |
| 🚀 | Deploy to Vercel Connect the GitHub repo to Vercel. Set up your custom domain (or use the .vercel.app default). Add the live URL to your README, LinkedIn, and resume immediately. | Critical |
| 📬 | Wire up the contact form Replace the 1200ms fake delay with a real email API. Use Resend (resend.com) — free tier supports 3,000 emails/month, has a native Next.js API route integration, and takes under 30 minutes. Alternatively: EmailJS (client-side, no backend needed) or Formspree. No more silent black holes. | Critical |
| 📄 | Verify resume PDF download Add your current, polished resume as /public/resume.pdf. Test that the Nav button actually triggers a download. Ensure the filename is professional: SaN_Resume_2026.pdf, not 'resume_v3_final_FINAL.pdf'. | Critical |
| 🔗 | Fix all social links Audit every href in Nav.tsx, Hero.tsx, Footer.tsx, and Contact.tsx. Ensure LinkedIn URL, GitHub URL, and email mailto: all resolve correctly. Broken links on a portfolio are disqualifying. | High |
| 🏷️ | Add OG meta tags Add open-graph title, description, image, and URL tags to app/layout.tsx. This controls what previews look like when you paste your URL in Slack, LinkedIn messages, or emails to recruiters. | High |

Phase 1 Deliverable: A live, publicly accessible portfolio URL that works end-to-end — contact form sends email, resume downloads, all links resolve.

| Phase 2 Design System & UI Overhaul | ⏱ Days 3–8 (6 days) | UI/UX |
| --- | --- | --- |

The current design has good bones — glassmorphism, dark palette, Framer Motion. But it's inconsistent in spacing, typography, and component polish. This phase establishes a design token system that every component follows, and replaces the elements that read as amateur at the senior level.

## 2.1  Design Token System

Create a central design constants file (lib/design-tokens.ts) that defines your full color palette, typography scale, spacing scale, border radius values, and animation easing curves. Every component imports from this file — no more scattered inline Tailwind magic numbers.

| 🎨 | Define color palette constants 8 primary colors, 8 semantic colors (success, warning, error, info), 6 gray shades. Export as a typed TypeScript object. Ensures perfect consistency across all components. | High |
| --- | --- | --- |
| ✏️ | Establish typography scale Set a clear type scale: display (56px), h1 (40px), h2 (28px), h3 (20px), body (16px), small (14px), label (12px). Apply via Tailwind config extension — no more ad-hoc font sizes scattered across components. | High |
| 📐 | Standardize spacing & grid All sections use the same max-width container (1200px), consistent section padding (py-24 or py-32), and identical gap values between card elements. Nothing is eyeballed. | Medium |
| ✨ | Document animation presets Define 4–5 standard Framer Motion variants (fadeUp, fadeIn, staggerContainer, scaleIn, slideFromLeft) in a shared file. Import these in every component instead of rewriting animation configs. | Medium |

## 2.2  Section-by-Section UI Fixes

| 🚫 | Remove skill progress bars entirely Replace 'Java: 95%' percentage bars with a clean tag-chip layout grouped by category (Languages, Cloud & DevOps, Security, Frameworks, Tools). Senior engineers don't rate themselves with percentages — it's a junior pattern. Chips look professional and are honest. | Critical |
| --- | --- | --- |
| 🔤 | Upgrade typewriter word list Replace 'Secure Platforms' (weak) with sharper options: 'Security Engineering', 'Enterprise Cloud Architecture', 'Distributed Systems', 'Platform Engineering'. Each word should map directly to a job title you're targeting. | High |
| 🧭 | Add scroll progress indicator A 2px fixed top bar (full viewport width) that fills left-to-right as the user scrolls. Subtle, professional, and standard on high-end engineering portfolios. | Medium |
| ⬆️ | Add back-to-top button Appears after 400px scroll. Fixed bottom-right, 48px circular button with smooth scroll. Fade-in / fade-out on scroll direction change. | Medium |
| 📱 | Mobile responsive audit Test every breakpoint from 320px to 1440px. Fix any overflow issues, text truncation, or broken grid layouts. The particle canvas should gracefully degrade on mobile (reduce particle count to 60, disable mouse interaction). | High |
| 🌗 | Audit color contrast (WCAG AA) Run automated accessibility checks. Body text must be ≥4.5:1 contrast ratio on the dark background. All CTA buttons must meet 3:1 minimum. This matters for enterprise employers with accessibility mandates. | Medium |
| 〰️ | Add section visual separators Each section transition should have a subtle divider — either a gradient fade, a thin line, or a diagonal clip-path. Currently sections stack directly with no visual breathing room. | Medium |
| 🃏 | Standardize card design language All cards (project cards, experience cards, skill tags) should share a consistent border, shadow, hover state, and border-radius. Right now each component was styled independently. | Medium |

Phase 2 Deliverable: A visually coherent, WCAG-accessible portfolio that looks like it was designed by a system thinker, not assembled from independent components.

| Phase 3 Content Depth & Credibility | ⏱ Days 9–14 (6 days) | CONTENT |
| --- | --- | --- |

The site's technical quality and design are table stakes. What differentiates a Staff-level profile is the quality of evidence — quantified impact, demonstrated thought leadership, and social proof. This phase upgrades every content section.

## 3.1  Experience Section Rebuild

| 📊 | Expand IBM role with impact metrics The current timeline card is a one-liner. Rewrite it to include: team size (how many engineers), systems scale (users/requests impacted), specific initiaitves led (AskTPSRM, SmartGate, CatTrap in context), and the patent callout with patent numbers if public. This is your anchor — it needs to carry its weight. | Critical |
| --- | --- | --- |
| 🏆 | Add an Achievements / Recognition strip Above or below Experience, add a compact row of 4–5 highlight badges: '2 IBM Patents', 'M.S. Computer Science — Texas A&M', '8 Years Enterprise Engineering', 'IBM Cloud Certified' (if applicable). Visual callouts that stop the eye. | High |
| 🎓 | Upgrade education entries Add thesis topic or notable coursework from Texas A&M if relevant to your target roles (e.g., distributed systems, security, ML). The M.S. is a differentiator — it should be more than a line in a timeline. | Medium |

## 3.2  Projects Section Upgrade

| 🏗️ | Add architecture diagrams or screenshots For at least AskTPSRM and SmartGate — your two strongest production projects — add a lightweight architecture diagram (draw.io export as PNG). A visual of the system design signals senior thinking immediately. | High |
| --- | --- | --- |
| 🔗 | Add demo links or video walkthroughs For production projects, link to an internal demo if shareable, or record a 60-second Loom walkthrough. For the AI Security Agent prototype, add a GitHub link and deployment instructions. 'Prototype' with no link reads as vaporware. | High |
| 📏 | Upgrade result metrics 'Reduced resolution time from hours to minutes' → 'Reduced average service request resolution time from ~4 hours to under 8 minutes (97% reduction) across 300+ daily requests'. Specificity signals credibility. | High |
| 🏷️ | Add project category filter Add simple filter tabs at the top of Projects: All ¦ Backend ¦ Automation ¦ AI/Security ¦ Cloud. As you add more projects over time, this becomes essential UX. | Medium |

## 3.3  New Sections to Add

| ✍️ | Thought Leadership section Link to 2–3 LinkedIn articles, technical blog posts, or conference talks. Even if you have none yet, add this section as a placeholder and write your first post before launch. Staff/Lead roles expect engineers who can articulate ideas publicly. This is not optional for your target tier. | High |
| --- | --- | --- |
| 💬 | Peer Testimonials / Quotes Add one quote from a manager or colleague at IBM (can be paraphrased / anonymized). Format: blockquote with their name and role. One credible human endorsement outweighs 10 self-written bullets. | Medium |
| 🌐 | Open Source Contributions If you have any, add a compact section with repo links and one-line descriptions. If you don't, this is a prompt to make one public contribution before launch — it takes an afternoon and signals community engagement. | Medium |

Phase 3 Deliverable: A portfolio that demonstrates not just what you built, but the scale of your impact and your ability to think and communicate at a senior engineering level.

| Phase 4 Performance, SEO & Analytics | ⏱ Days 15–17 (3 days) | PERF |
| --- | --- | --- |

A portfolio that scores 65 on Lighthouse performance sends a message — especially when you're positioning as someone who builds enterprise-scale systems. This phase makes the site fast, discoverable, and instrumented.

| ⚡ | Lighthouse audit — target 95+ on all metrics Run Lighthouse against the deployed Vercel URL (not localhost). Fix CLS issues, LCP bottlenecks, unused JavaScript, and any accessibility failures. The particle canvas should not block the main thread — offload to a Web Worker if needed. | High |
| --- | --- | --- |
| 🖼️ | Migrate all images to next/image Replace any raw <img> tags with Next.js Image component for automatic WebP conversion, lazy loading, and size optimization. Add explicit width/height to prevent layout shift. | High |
| 🤖 | Add robots.txt and sitemap.xml Next.js 14 supports these natively via app/robots.ts and app/sitemap.ts. Required for search engine indexing. | Medium |
| 📈 | Add analytics Integrate Plausible Analytics (privacy-friendly, GDPR-compliant, looks better to enterprise employers than Google Analytics). 5 minutes to integrate via Next.js Script component. Gives you visitor data for improving the site. | Medium |
| 🃏 | Add OG image generation Use Next.js @vercel/og to generate a dynamic Open Graph image from your name and title. When someone pastes your URL in LinkedIn DMs or Slack, a beautiful branded preview appears. | Medium |
| ❌ | Add a polished 404 page Not just Next.js default. A branded 404 with your name, a short line, and navigation back to the homepage. Tiny detail, high signal. | Medium |

Phase 4 Deliverable: Lighthouse 95+. Fully indexed by search engines. Branded social previews on every share. Analytics running from day one.

| Phase 5 CMS Integration — Sanity.io | ⏱ Days 18–22 (5 days) | CMS |
| --- | --- | --- |

This phase eliminates the need to ever touch code or run a deployment to update your portfolio content. You will be able to add a new project, update your experience, or change your bio from any browser, anywhere, in under 60 seconds.

## 5.1  CMS Comparison — Why Sanity.io

| CMS | Content Hosting | Edit UI | Next.js Fit | Free Tier |
| --- | --- | --- | --- | --- |
| ✅ Sanity.io | Sanity Cloud | Hosted Studio dashboard | Native (official) | Generous — 3 users |
| Contentful | Contentful Cloud | Hosted dashboard | Good | Limited (5 types) |
| Keystatic | Your Git repo | Local/hosted | Excellent | Yes (open source) |
| Tina CMS | Cloud or self-host | Inline visual editing | Good | Yes |
| Notion as CMS | Notion Cloud | Notion itself | Via notion-client | Yes |

Sanity is the recommendation because: it stores content in Sanity Cloud (not your Git repo, keeping the codebase clean), it has first-class Next.js integration, the Studio dashboard is a hosted URL you can log into from any device, and the free tier covers everything a personal portfolio needs.

## 5.2  Sanity Schema Definitions

Define 5 content schemas in sanity/schemas/. These replace every hardcoded data array in the current components:

| 📁 | project.ts schema Fields: title, slug, status (Production/Prototype), description, problem, solution, techStack[], results[], architectureImage, demoLink, githubLink, category, order. Enables full project management from the dashboard. | High |
| --- | --- | --- |
| 📁 | experience.ts schema Fields: company, role, startDate, endDate, isCurrent, description, achievements[], techUsed[], icon, accentColor. Covers IBM and all future roles. | High |
| 📁 | skill.ts schema Fields: name, category (Frontend/Backend/Cloud/Security/Tools), proficiency (just for internal ordering — not displayed), icon. Used to build the chip layout dynamically. | High |
| 📁 | about.ts schema Fields: bio, valueCards[] (title, description, icon), stats[] (label, value). Covers the About section left and right columns. | High |
| 📁 | post.ts schema Fields: title, slug, publishedAt, excerpt, body (rich text), externalUrl (for LinkedIn article links). Used for the Thought Leadership section. | Medium |

## 5.3  Data Migration & Next.js Integration

| 🔄 | Migrate all hardcoded data to Sanity Copy current project, experience, and skill data from the TSX component files into Sanity Studio. This is a one-time data entry task — 1–2 hours. | High |
| --- | --- | --- |
| 🔌 | Replace static imports with GROQ queries Each component that currently uses a hardcoded array (projects, experience, skills) now fetches from the Sanity client using a GROQ query. Wrap with Next.js generateStaticParams and revalidate: 60 for instant updates. | High |
| 🔔 | Set up Sanity webhook → Vercel redeploy Configure a Sanity webhook that triggers a Vercel deploy hook on content publish. This means: you save in the Studio → Vercel rebuilds the page → live site updates within 30 seconds. Zero manual deployment. | High |
| 🖼️ | Enable Sanity image pipeline Use @sanity/image-url to serve project images and architecture diagrams through Sanity's CDN with automatic resizing, WebP conversion, and blur placeholders. | Medium |

Phase 5 Deliverable: Content fully decoupled from code. Every section is editable from the Sanity Studio dashboard. Adding a new project takes 5 minutes — no terminal, no deployment.

| Phase 6 Admin Portal — On-Site Studio | ⏱ Days 23–25 (3 days) | ADMIN |
| --- | --- | --- |

Sanity Studio can be embedded directly inside your Next.js app at the /studio route, giving you a password-protected admin panel at yourportfolio.com/studio. Log in from anywhere. Edit from anywhere. No separate tab or URL to remember.

| 🔐 | Embed Sanity Studio at /studio route Use next-sanity's StudioPage component to mount the Studio at /app/studio/[[...tool]]/page.tsx. This gives you a full CMS admin panel within your own domain. | High |
| --- | --- | --- |
| 🔑 | Authentication — protect /studio Enable Sanity's built-in Google OAuth login. Only your Sanity account can access the Studio. The /studio route returns 404 to all other visitors. | High |
| 🎨 | Brand the Studio Customize sanity.config.ts with your name, logo, and the portfolio's color scheme. The Studio should look like yours, not a generic Sanity interface. | Medium |
| ✅ | Add content validation rules Define required fields and validation in each schema (e.g., project must have title, status, at least one techStack item). This prevents accidental half-published content. | Medium |
| 📱 | Test mobile admin editing Verify you can open yourportfolio.com/studio on your phone, log in, edit a project description, and see the change live within 60 seconds. This is the full demo you want. | High |

Phase 6 Deliverable: A fully branded, password-protected admin portal at /studio. Add, edit, or remove any content section from your phone in under 2 minutes.

| Phase 7 Pre-Launch QA & Rollout | ⏱ Days 26–28 (3 days) | LAUNCH |
| --- | --- | --- |

No code ships to production that hasn't been tested as a complete system. This phase is the professional engineering practice of treating your own portfolio with the same QA rigor you'd apply to an enterprise product.

| 🧪 | Cross-browser testing matrix Test in: Chrome (latest), Firefox (latest), Safari (macOS + iOS), Edge. Check animation performance, font rendering, and layout consistency across all four. | High |
| --- | --- | --- |
| 📱 | Device testing — real hardware Test on an actual iPhone and Android device, not just browser DevTools emulation. Pay specific attention to: particle canvas performance, hamburger menu, form input keyboard behavior, and scroll animations. | High |
| ♿ | Accessibility audit — WCAG 2.1 AA Run axe DevTools or Lighthouse accessibility check. Fix: missing alt text, low-contrast text, keyboard navigation issues, missing ARIA labels on interactive elements. Enterprise employers have accessibility compliance requirements. | High |
| 🔍 | Full content proofread Read every word on the site out loud. Check: all project descriptions, your bio, experience entries, contact copy. No typos on a portfolio that claims attention to detail. | Critical |
| ⚡ | Final performance benchmark Lighthouse 95+ on Performance, Accessibility, Best Practices, SEO. Screenshot the scores — you can add them to your LinkedIn About section as proof of craft. | High |
| 📣 | Launch announcement Post on LinkedIn: 'Rebuilt my portfolio from scratch with Next.js + TypeScript + Framer Motion + Sanity CMS. Here's what I built and why.' Include a screenshot of the Hero section and the live URL. This is active job search signaling. | High |
| 📌 | Pin portfolio to GitHub profile Ensure the portfolio repo appears pinned on your github.com/sandeepreddyreddy-7 profile page. Every recruiter who finds you on GitHub should see it immediately. | Medium |

Phase 7 Deliverable: A production-grade portfolio that is live, tested, accessible, and announced. You now have a professional web presence that matches the seniority of the roles you're targeting.

# Phase Summary

| # | Phase | Timeframe | Priority | Key Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Foundation & Critical Fixes | Days 1–2 | 🔴 Blocker | Live URL + working contact form |
| 2 | Design System & UI Overhaul | Days 3–8 | 🔵 High | Consistent, professional design |
| 3 | Content Depth & Credibility | Days 9–14 | 🟣 High | Senior-level evidence throughout |
| 4 | Performance, SEO & Analytics | Days 15–17 | 🟢 Medium | Lighthouse 95+, indexed, tracked |
| 5 | CMS Integration — Sanity.io | Days 18–22 | 🟢 Medium | Content decoupled from code |
| 6 | Admin Portal — On-Site Studio | Days 23–25 | 🟢 Medium | Edit from browser, no deploys |
| 7 | Pre-Launch QA & Rollout | Days 26–28 | 🔴 Critical | Tested, announced, pinned |

# Final Tech Stack Reference

| Frontend - Next.js 14 (App Router) - TypeScript - Tailwind CSS - Framer Motion - Lucide React | CMS & Admin - Sanity.io - GROQ queries - Sanity Studio (embedded) - next-sanity - Sanity webhooks | Backend & Email - Next.js API Routes - Resend (email API) - Vercel Edge Functions - ISR (revalidation) | DevOps & Perf - Vercel (deployment) - Plausible Analytics - @vercel/og (OG images) - next/image optimization |
| --- | --- | --- | --- |

What This Achieves When this plan is complete, you will have a portfolio that works as hard as your resume does. It will load fast, look sharp on every device, be fully accessible, and — most importantly — it will be living documentation of your career that you can update in minutes. A hiring manager at CrowdStrike, Cloudflare, or AWS who clicks your URL will see a Staff-level engineer who takes their craft seriously and builds with the same rigor they would bring to a production system. Start with Phase 1 today. Fix the repo name, deploy to Vercel, and wire up the contact form. Everything else builds from there.